GUJARAT PIPAVAV PORT LIMITED

REFURBISHMENT, REPAIR AND REHABILITATION OF JETTY-1 AND APPROACH-1 & 2, AT APM TERMINALS PIPAVAV

TENDER DOCUMENT

VOLUME - I

GENERAL INSTRUCITON & CONDITIONS OF CONTRACT

AUGUST-2026

Revision, Review and Approval Records

| C |  |  |  |  |
| --- | --- | --- | --- | --- |
| B |  |  |  |  |
| A |  |  |  |  |
| Revision | Description | Prepared by/ date | Reviewed by/ date | Approved by/ date |

##### TABLE OF CONTENTS

| Volume I | Invitation for Tenderer (IFT) |  |
| --- | --- | --- |
|  | Section: 1 | Instruction To Tenderer (ITT) |
|  | Section: 2 | Tender Data |
|  | Section: 3 | Conditions of Contract (CoC) |
|  | Section: 4 | Letter and Appendix to Tender |
|  | Section: 5 | Securities & Other Forms |
| Volume II | Section: 6A | General Specifications |
|  | Section: 6B | General & Technical Specifications |
| Volume III | Section: 7 | Bill of Quantities |
| Volume IV | Section: 8 | Appendix & Drawings |

INVITATION FOR TENDER

- Gujarat Pipavav Port Limited invites tenders, from selected Tenderers, for following mentioned works.

| Name of Work | Tender Security | Period of Completion |
| --- | --- | --- |
| 1 | 2 | 3 |
| Refurbishment, Repair and Rehabilitation of Jetty-1 and Approach-1 & 2, at APM Terminals Pipavav | NIL | 9 months |

- Tender documents can be downloaded from Employer’s “Keelvar” procurement site, from                  XX August 2026. Interested Tenderers shall submit exact name and office email address of 2 employees in their organization for access to the system.

4.0	Tenders must be delivered to GPRO Service India Pvt. Ltd. 5th Floor, Godrej Two, Pirojshanagar, Vikhroli East, Mumbai - 400079, Maharashtra, INDIA on or before 17:00 hours and uploaded to the Employers “Keelvar” procurement system on or before 17.00 hours on XX August 2026. The general “Keelvar” guideline is attached herewith for your reference.

Signature of Authorized Officer

SECTION 1

INSTRUCTIONS TO TENDERERS (ITT)

TABLE OF CONTENTS

Description 	      Page

1.0	Scope of Tender	7

2.0	Source of Funds	9

3.0	Eligible Tenderers	9

4.0	Information from the Tenderer	9

5.0	Cost of Tendering	11

6.0	Site Visit & Pre-Tender Meeting	11

7.0	Content of Tender Documents	12

8.0	Clarification of Tender Documents	12

9.0	Amendment of Tender Documents	13

10.0	Language of the Tender	14

11.0	Documents Comprising the Tender	14

12.0	Tender Prices	15

13.0	Currencies of Tender and Payment	15

14.0	Tender Validity	15

15.0	Tender Security	16

16.0	Deleted	16

17.0	Format and Signing of Tender	16

18.0	Sealing and Marking of Tender	17

19.0	Deadline for Submission of the Tender	17

20.0	Late Tenders	17

21.0	Modification and Withdrawal of Tender	17

22.0	Tender Opening	19

23.0	Process to be Confidential	19

24.0	Clarification of Bids	19

25.0	Examination of Tenders & Determination of Responsiveness	20

26.0	Correction of Errors	20

27.0	Evaluation and Comparison of Financial Bids	20

28.0	Award Criteria	22

29.0	Employer's Right to Accept any Tender & to Reject any or all Tenders	22

30.0	Notification of Award and Signing of Agreement	22

31.0	Performance Security	22

32.0	Advance Payment and Security	22

33.0	Corrupt or Fraudulent Practices	23

Appendices

Appendixes to ITT

    - GENERAL

# Introduction

Gujarat Pipavav Port Limited (GPPL) is managed and operated by APM Terminals, the ports and terminals company of, the A.P. Moller-Maersk Group. GPPL, a successful public-private enterprise, is emerging as an important gateway port on the West Coast of India for containers, bulk and liquid cargo. APM Terminals Pipavav has a unique advantage in developing synergies across the network of ports and terminals. The port's location in the state of Gujarat provides immediate access to a rich hinterland and key markets in northwest India.

# Scope of Tender

The Gujarat Pipavav Port Limited (GPPL) hereinafter called “the Employer” invites Tenders for Refurbishment, Repair and Rehabilitation of Jetty-1 and Approach-1 & 2 (as defined in these documents, hereinafter referred to as “the works”).

### The Works broadly consists of the following:

GPPL carried out the condition assessment of Jetty-1 and Approach-1 & 2 through detailed visual inspection, non-destructive testing, distress mapping and preparation of rehabilitation recommendations and a preliminary BOQ. The assessment identifies Jetty-1 as the most distressed berth, with deterioration observed in beams, piles, pile caps, slab soffits, beam projections and the associated Approach-1 & 2 structures. The principal defects include corrosion cracking, concrete spalling, exposed and corroded reinforcement, damaged pile liners, localized concrete erosion and deterioration around drainage outlets.

Though parent concrete is generally reported to retain satisfactory strength, timely rehabilitation is required to restore durability and arrest further deterioration. Accordingly, GPPL intends to undertake the refurbishment of Jetty-1 and Approach-1 & 2 on priority.

Contractor’s Scope of Works

The Contractor’s scope shall include, but not be limited to, the following:

      - Carry out a detailed pre-repair survey, including close visual inspection, hammer sounding, verification of IRCLASS distress drawings, marking of repair areas, measurement of distress and preparation of member-wise repair mapping and photographic records.

      - Prepare and submit detailed repair methodology, repair drawings, temporary works designs, galvanic-anode layout, FRP pile-liner details, method statements, Quality Assurance Plan, Inspection and Test Plans, HSE Plan and detailed execution programme.

      - Mobilize all required manpower, specialized repair equipment, tools and tackles, boats, pontoons, rescue boat, communication systems, life-saving equipment, temporary facilities and marine support arrangements.

      - Design, independently proof check, fabricate, install, maintain, relocate and dismantle suspended or hanging platforms required for repairs to piles, beams, pile caps and slab soffits, including safe access, lifelines, guardrails and debris containment.

      - Carry out controlled chipping and removal of loose, spalled, delaminated or otherwise distressed concrete until sound concrete is reached, without damaging the existing sound concrete or reinforcement.

      - Remove severely corroded, damaged or de-bonded steel pile liners using approved hot-work procedures and ensure complete collection and disposal of steel pieces, cutting slag and debris.

      - Clean exposed reinforcement around its full perimeter, assess residual diameter and section loss, and apply approved anti-corrosion treatment.

      - Supply and fix supplementary or replacement Fe500D reinforcement wherever the existing reinforcement has section loss exceeding 20%, is severed or missing, or requires supplementation as per the approved repair details.

      - Provide post-installed reinforcement anchors and shear connectors using approved chemical anchoring systems, including reinforcement scanning, drilling, hole cleaning, resin installation and pull-out or proof testing.

      - Design, supply and install embedded galvanic sacrificial anodes at approved repair locations, including reinforcement continuity checks, installation records and member-wise as-built anode mapping.

      - Carry out Polymer Modified Mortar (PMM) repairs for localized shallow and medium-depth deterioration, including substrate preparation, approved bond coat, application, compaction, finishing, curing and final sounding.

      - Carry out flowable micro-concrete repairs or localized jacketing for severe, deep or extensive repairs, including reinforcement restoration, anchors, shear connectors, anodes, watertight formwork, pouring or pumping, venting, curing and strength testing.

      - Repair deteriorated piles and install marine-grade split FRP sacrificial pile liners with corrosion-resistant fasteners, suitable sealing arrangements and anti-washout, non-shrink underwater grout.

      - Repair slab soffits, pile caps, pile muffs, beams, beam projections, fender blocks, failed previous repairs and other associated RCC elements identified during the joint inspection.

      - Investigate and repair deck cracks through appropriate screed reinstatement, routing and sealing, epoxy injection or polyurethane injection, depending on the nature and condition of the crack.

      - Repair and extend drainage outlets using corrosion-resistant sleeves to prevent water from flowing across the slab soffit, including sealing, profile restoration, protective coating and water testing.

      - Prepare concrete surfaces and apply approved protective coating systems to designated splash-zone and non-splash-zone RCC surfaces, including surface cleaning, crack treatment, primer, required coating thickness, adhesion testing and curing protection.

      - Carry out all quality-control inspections and tests, including anchor testing, reinforcement inspection, anode continuity checks, PMM and micro-concrete testing, grout testing, coating thickness and adhesion testing, and final hammer sounding.

      - Provide full environmental containment so that no concrete debris, slurry, grout, chemicals, paint, rust, cutting slag, steel pieces or other waste enters the sea.

      - Coordinate all activities with GPPL Operations, Marine, Engineering, Safety, Security, CISF and the Engineer-in-Charge, while protecting existing fenders, mooring systems, pipelines, conveyors, utilities and operational assets.

      - Carry out all berth-front work only during non-vessel operation days and when the berth is vacant. The Contractor shall immediately suspend and clear the affected Workfront whenever instructed by GPPL for vessel operations.

      - Plan for intermittent and fragmented work fronts, vessel schedules, tidal restrictions, permit requirements and short-notice operational changes. No idle charges, standby charges, disruption costs or loss-of-productivity claims shall be payable on account of berth occupancy, vessel movement, tidal restrictions or temporary non-availability of an operational Workfront.

      - Jointly measure actual executed quantities with reference to member numbers and grid locations. BOQ quantities are provisional and may vary depending on the actual condition revealed after opening up.

      - Submit complete as-built drawings, member-wise repair registers, test reports, material and batch certificates, photographic records, anode layouts, FRP liner and grout records, coating records, warranties, maintenance recommendations and an indexed completion dossier.

      - Rectify, during the Defects Liability Period, all hollow or debonded repairs, workmanship-related cracks, micro-concrete or grout voids, FRP liner defects, coating failures, corrosion staining, drainage leakage and other non-compliant work at the Contractor’s cost.

      - Include in the quoted rates all engineering, temporary works, access arrangements, marine logistics, repeated platform shifting, operational and tidal constraints, protection, containment, testing, curing, waste disposal, documentation and incidental works necessary for complete and satisfactory execution of the refurbishment works.

The Contractor shall coordinate his work with all parties and manage interfaces with other contractors appointed by APMT, and Operation teams in the same working in the area or adjacent to the working area in accordance with the requirements of the Contract throughout the Works.

### The Contractor shall take necessary traffic maintenance at work area to avoid constraints of work, safety diversion, and any precautions required to execute the works as per APMT Safety standard and any precautions required to execute the works and expenditure for liaising/dispute with local authorities/villagers within the work period.

### The Contractor shall comply and maintain Employer’s safety regulation and strict access requirement during the full length of the work as the Port of Pipavav is an operational port handling bulk and containers.

### The Works are to be executed under FIDIC RED BOOK based contract (First Edition 1999).

### The successful Tenderer is required to complete the work within the period stipulated in Appendix to Tender from the Commencement Date.

### The Contractor considers that prevention of all accidents resulting in personal injury or damage to equipment, property or the environment is essential not only to the welfare of its employees and visitors but to the efficient execution of its services. The successful Tenderer shall strictly comply with the Employer’s Occupational Health & Safety requirements as set out in Section 6 – Technical Specifications.

# Source of Funds

### The expenditure on this Project will be met by Gujarat Pipavav Port Ltd. (GPPL).

# Eligible Tenderers

### This invitation to tender is open to a Tenderer meeting all three of the following requirements:

### A Tenderer is prequalified for the Contract as notified by the Employer.

### The Tenderer is eligible under the Indian Law.

### The Tenderer shall not be affiliated with a firm or entity;

### that has provided consulting services related to the Works to the Employer during the preparatory stages of the Works or of the Project of which the Works form a part,

### or

### that has been hired (or is proposed to be hired) by the Employer as engineer for the Contract.

# Information from the Tenderer

### All Tenderers shall provide in Section 2, Tender Data, a description of the proposed work method and schedule, including drawings and charts as necessary. The proposed methodology should include programme of Construction backed with equipment planning and manpower deployment duly supported with broad calculations and quality assurance procedures proposed to be adopted justifying their capability of execution and completion of work as per technical specifications, within stipulated period of completion as per milestones.

### All Tenderers shall include the following information and documents with their Tenders in accordance with the format in Section 2 as applicable:

### Written power of attorney of the signatory of the Tender to commit the Tenderer.

### Update any information submitted during the Prequalification stage.

### major items of construction equipment proposed to carry out the Contract and availability for this project.

### qualifications and experience of proposed key site management and technical personnel for Contract and availability for this project.

### evidence of access to line(s) of credit and availability of other financial resources facilities (10% of contract value), certified by the Bankers (Not more than 3 months old)

### authority to seek references from the Tenderer's bankers.

### proposals for subcontracting components of the Works amounting to more than 10 per cent of the Tender Price (for each, the qualifications and experience of the identified sub-contractor in the relevant field should be annexed); and

### Work commitments acquired since pre-qualification.

### Tenders submitted by a joint venture of two or more firms as Members shall comply with the following requirements:

### the Tender shall include all the information listed in above.

### the Tender and, in case of a successful tender, the Agreement, shall be signed so as to be legally binding to all Members.

### one of the Members shall be nominated as being in charge, and this authorization shall be evidenced by submitting a power of attorney signed by legally authorized signatories of all the Members.

### the Member in charge shall be authorized to incur liabilities and receive instructions for and on behalf of any and all Members of the joint venture / consortium and the entire execution of the contract, including payment, shall be done exclusively with the Member-in- charge.

### all Members of the joint venture / consortium shall be liable jointly and severally for the execution of the contract in accordance with the Condition of Contract, and a statement to this effect shall be included in the authorization mentioned under Sub-Clause 4.1(a) above, as well as in the tender and in the Agreement (in case of a successful tender); and

### a copy of the signed agreement entered into by the Members of the consortium / joint venture shall be submitted with the tender.

### Inform involvement in any legal conflicts or termination by the Employer in past 3 years.

# Cost of Tendering

### The Tenderer shall bear all costs associated with the preparation and submission of his Tender, and the Employer will in no case be responsible and liable for those costs.

# Site Visit & Pre-Tender Meeting

### Tenderers are requested to visit and examine the site of Works and its surroundings and obtain all information that may be necessary for preparing the Tender and entering a contract for this Works. The costs of visiting the Site shall be at Tenderer’s own expense. The date for Site Visit and Pre-Tender meeting for the Tenderers is mentioned in the Appendix to Instruction to Tenderers (ITT).

### During his site visit inside the Port the Tenderers shall comply with all rules and requirements prescribed by the Employer, including the Contractor Safety Guidelines and any other requirements.

    - TENDER DOCUMENTS

# Content of Tender Documents

### The set of Tender documents comprises the documents listed below and should be read in conjunction with any addenda issued in accordance with Clause 9.0

| Volume I | Invitation for Tenderer (IFT) |  |
| --- | --- | --- |
|  | Section: 1 | Instruction To Tenderer (ITT) |
|  | Section: 2 | Tender Data |
|  | Section: 3 | Conditions of Contract (CoC) |
|  | Section: 4 | Letter and Appendix to Tender |
|  | Section: 5 | Securities & Other Forms |
| Volume II | Section: 6A | Technical Specifications |
| Volume III | Section: 7 | Bill of Quantities |
| Volume IV | Section: 8 | Appendix & Drawings |
| Volume V | Section: 9 | APMT Guidelines and Compliances |
| Volume V | Section: 10 | Documents to be furnished by tenderer |

### Soft copies of volumes I, II, III and IV can be obtained by the Tender via the Employers “Keelvar” procurement system as detailed previously in the Invitation for Tenders (IFT). Documents to be furnished by the Tenderer in compliance to Section 9 will be prepared by him and furnished as Volume – V in two parts (refer clause 11).

### The Tenderer is expected to carefully examine all instructions, Conditions of Contract, contract data, forms, terms, Specifications, Bill of Quantities, forms, annexes, drawings and other information provided in the Tender Document. Failure to comply with the requirements of Tender Documents shall be at the Tenderer’s own risk. Pursuant to clause 25 hereof, Tenders which are not substantially responsive to the requirements of the Tender Documents shall be rejected.

# Clarification of Tender Documents

### Submission of Queries

### A prospective Tenderer requiring any clarification of the Tender documents may notify the Employer through Employer’s “Keelvar” procurement system.

### All queries shall be categorized by documents (e,g Instructions to Tenderers, specifications etc.) and referenced to the appropriate section, Clause, paragraph or drawing number.

### Documents to be uploaded in “Keelvar” for queries shall be in data format compatible with Microsoft Word, Microsoft Excel, MS Project, Auto CAD and Adobe Acrobat pdf version.

### Response by Employer

### The Employer will respond requests for clarification which he receives earlier than 7 days prior to the deadline for submission of Tender. Copies of the Employer’s responses will be forwarded to all Tenderers, including a description of the enquiry but without identifying its source.

### Pre-Tender Meeting

### The Tenderer or his official representative is invited to attend the pre-Tender meeting which will take place at the address, venue, time, and date as indicated in the Appendix to this ITT.

### The purpose of the meeting will be to clarify issues and to answer questions on any matter that may be raised at that stage.

### The Tenderer is requested to submit any questions that he wishes to raise during this meeting in writing and also by email to reach the Employer not later than one week before the meeting.

### Minutes of the meeting, including the text of the questions raised (without identifying the source of enquiry) and the responses given will be transmitted to all purchasers of the Tender documents. Any modification of the Tender documents listed in Sub- Clause 7.1 which may become necessary as a result of the pre-Tender meeting shall be made by the Employer exclusively through the issue of an Addendum pursuant to Clause 9 and not through the minutes of the pre-Tender meeting.

### Non-attendance at the pre-Tender meeting will not be a cause for disqualification of a Tenderer.

# Amendment of Tender Documents

### Before the deadline for submission of Tender, the Employer may modify the Tender documents by issuing addenda.

### Any addendum thus issued shall be part of the Tender documents and shall be communicated in writing or by cable to all the Tenderers. Prospective Tenderers shall acknowledge receipt of each addendum in writing or by cable to the Employer. The Employer will assume no responsibility for postal delays.

### To give prospective Tenderers reasonable time in which to take an addendum into account in preparing their Tenders, the Employer may, at his discretion, extend as necessary the deadline for submission of Tender, in accordance with Sub-Clause 19.2.

    - PREPARATION OF TENDER

# Language of the Tender

### All documents relating to the Tender shall be in the English language.

# Documents Comprising the Tender

### The Tender to be submitted by the Tenderer as Volume V of the Tender document (refer Clause 7.1) shall be in two separate parts:

### Part I shall be named "Technical Bid" and shall comprise

### Tender Security in the form specified in Section 5 of the Tender Document

### Information and supporting documents as specified in Section 1 & 2 of the Tender Document

### Certificates, undertakings, affidavits as specified in Section 2 of the Tender Document

### Any other information pursuant to Clause 4 of these instructions

### Undertaking that the Tender shall remain valid for the period specified in Clause 14.1 of these instructions

### Part II shall be named "Financial Bid" and shall comprise

### Form of Tender as specified in Section 4 of the Tender Document

### Priced Bill of Quantities for items specified in Section 7 of the Tender Document

### Each part will be separately sealed and marked in accordance with the Sealing and Marking Instructions in Clause 18.

### Following documents and any addenda issued by the Employer, which are not submitted with the Tender, will also be deemed to be part of the Tender.

| Section | Particulars | Volume No. |
| --- | --- | --- |
| 1 | Instructions to Tenderers | Volume I |
| 3 | Conditions of Contract |  |
| 6 | Specifications | Volume II |
| 8 | Drawings | Volume IV |

# Tender Prices

### The contract shall be for the whole the Works as described in this document, the Specification and the Drawings, based on the priced Bill of Quantities submitted by the Tenderer.

  - The Tenderer shall fill in rates and prices and line-item total (both in figures and words) for all items of the Works described in the Bill of Quantities along with total Tender price (both in figures and words). Items for which no rate or price is entered by the Tenderer will not be paid for by the Employer when executed and shall be deemed covered by the other rates and prices in the Bill of Quantities. Corrections, if any, shall be made by crossing out, initialing, dating, and rewriting. All figures for rates and price shall be in international system including thousand separators for every figure larger than 1,000.

### All type of taxes, duties, cess, labour cess, BOCW, approval fee (except Goods Service Tax paid by Employer, if applicable), and all other levies, Royalties, Transportation, Loading & unloading, Inspection/Testing charges, other taxes or any state or corporation tax or any taxes applicable under any rules/regulations/acts/statutes of the State and Central Government imposition of such like nature payable by the contractor under the contract, or for any other cause shall be included and shown separately in the rates, prices and total Tender Price submitted by the Tenderer.

### GPPL shall deduct Income tax, TDS under section 194J @10% for professional service subject to changes at the time of deduction, work contract tax, any cess, duties and other applicable taxes as per prevailing rules of Local/State/Central government authority from contractor bills.

### The rates and prices quoted by the Tenderer are subject to adjustment during the performance of the Contract in accordance with the provisions of Clause 14 of the Conditions of Contract.

# Currencies of Tender and Payment

### The unit rates and the prices shall be quoted by the Tenderer entirely in Indian Rupees (INR). All payments shall be made in Indian Rupees.

# Tender Validity

### Tenders shall remain valid for a period not less than the period shown in Appendix to ITT after the deadline date for Tender submission specified in Clause 19. A Tender valid for a shorter period shall be rejected by the Employer as non-responsive. In case of discrepancy in Tender validity period between that given in the undertaking pursuant to Clause 11.1 (v) and the Form of Tender submitted by the Tenderer, the latter shall be deemed to stand corrected in accordance with the former and the Tenderer has to provide for any additional security that is required.

### In exceptional circumstances, prior to expiry of the original time limit, the Employer may request that the Tenderers may extend the period of validity for a specified additional period. The request and the Tenderer’s responses shall be made in writing or by cable. A Tenderer may refuse the request without forfeiting his Tender Security. A Tenderer agreeing to the request will not be required or permitted to modify his Tender but will be required to extend the validity of his Tender Security for a period of the extension, and in compliance with Clause 15 in all respects.

### Tender evaluation will be based on the Tender prices without taking into consideration the above correction.

# Tender Security

### The Tenderer shall furnish, as part of his Tender, a Tender security in the amount as mentioned in Appendix to ITT for this particular work. This Tender security shall be in favour of the Employer as named in the Appendix to ITT and shall be in the form of Bank Guarantee from any scheduled Indian bank or Foreign Bank located in India and approved by RBI, in the format given in Section 5.

### Bank guarantees (and other instruments having fixed validity) issued as surety for the Tender shall be valid for 120 days beyond the date of validity of the Tender.

### Any Tender not accompanied by an acceptable Tender Security and not secured as indicated in Sub-Clauses 15.1 and 15.2 above shall be rejected by the Employer as non-responsive.

### The Tender Security of unsuccessful Tenderers will be returned within 28 days of the end of the Tender validity period specified in Sub-Clause 14.1.

### The Tender Security of the successful Tenderer will be discharged when the Tenderer has signed the Agreement and furnished the required Performance Security.

### The Tender Security may be forfeited

### if the Tenderer withdraws the Tender after Tender opening during the period of Tender validity;

### if the Tenderer does not accept the correction of the Tender Price, pursuant to Clause 26; or

### in the case of a successful Tenderer, if the Tenderer fails within the specified time limit to

### sign the Agreement; or

### furnish the required Performance Security.

# Deleted

# Format and Signing of Tender

### The Tenderer shall prepare one original and one copy of the documents comprising the Tender as described in Clause 11 of these Instructions to Tenderers, bound with the volume containing the "Technical Bid" and "Financial Bid" in separate parts and clearly marked "ORIGINAL" and "COPY" as appropriate. In the event of discrepancy between them, the original shall prevail.

### The original and copy of the Tender shall be typed or written in indelible ink and shall be signed by a person or persons duly authorized to sign on behalf of the Tenderer, pursuant to Sub-Clauses 4. All pages of the Tender where entries or amendments have been made shall be initialed by the person or persons signing the Tender.

### The Tender shall contain no alterations or additions, except those to comply with instructions issued by the Employer, or as necessary to correct errors made by the Tenderer, in which case such corrections shall be initialed by the person or persons signing the Tender.

    - SUBMISSION OF TENDERS

# Sealing and Marking of Tender

### The Tenderer shall upload their Tender via the Employer’s “Keelvar” procurement system followed by the hard copy submission as mentioned below.

### Each set of the envelope marked "ORIGINAL" and "COPY" shall contain within it two separate sealed envelopes marked "Technical Bid" and "Financial Bid" with additional markings as follows

### “Not to be opened except by the Tender Committee.”

### The inner, outer, and separate envelopes containing Technical and Financial Bids shall:

### be addressed to the Employer at the address given in Appendix to ITT

### bear the identification as indicated in the Appendix to ITT

### In addition to the identification required in Sub-Clauses 18.1 and 18.2 each of the envelopes shall indicate the name and address of the Tenderers to enable the Tender to be returned unopened in case it is declared late, pursuant to clause 20, or the evaluation Committee declares the Tender as non-responsive pursuant to Clause 22.

### If the outer envelope is not sealed and marked as above the Employer will assume no responsibility for the misplacement or premature opening of the Tender.

# Deadline for Submission of the Tender

### Complete Tender (including Technical and Financial) must be received by the Employer at Employer’s procurement system “Keelvar” and the address specified above not later than the date indicated in the Appendix to ITT.

### The Employer may extend the deadline for submission of Tenders by issuing an amendment in accordance with Clause 9, in which case all rights and obligations of the Employer and the Tenderers previously subject to the original deadline will then be subject to the new deadline.

# Late Tenders

### Any Tender received by the Employer after the deadline prescribed in Clause 19 will be returned unopened to the Tenderer.

# Modification and Withdrawal of Tender

### Tenderers may modify or withdraw their Tender by giving notice in writing before the deadline prescribed in Clause 19 or pursuant to Clause 22.

### Each Tenderer's modification or withdrawal shall be done in “Keelvar” and notice shall also be prepared, sealed, marked and delivered in accordance with Clause 17 & 18, with the outer and inner envelopes additionally marked “MODIFICATION" or "WITHDRAWAL", as appropriate.

### No Tender may be modified after the deadline for submission of Tenders except in pursuance of Clause 22

### Withdrawal or modification of a Tender between the deadline for submission of tender and the expiration of the original period of Tender validity specified in Clause 14.1 above or as extended pursuant to Clause 14.2 may result in the forfeiture of the Tender security pursuant to Clause 15.

    - TENDER OPENING AND EVALUATION

# Tender Opening

### The Employer will open all the Tenders received (except those received late), including modifications made pursuant to Clause 21.,.

### Envelopes marked "WITHDRAWAL" shall be opened and read out first. Tenders for which an acceptable notice of withdrawal has been submitted pursuant to Clause 21 shall not be opened.

### (i)  Subject to confirmation of the Tender security by the issuing Bank, the Tenders accompanied with valid Tender security will be taken up for evaluation with respect to the Tender Data and other information furnished in Part I of the Tender pursuant to Clause 11.1.

### After receipt of confirmation of the Tender security, the Tenderer will be asked in writing to clarify or modify his Tender, if necessary, with respect to any rectifiable defects.

### The Tenderers will respond in not more than 3 days of issue of the clarification letter.

# Process to be Confidential

### Information relating to the examination, clarification, evaluation, and comparison of Tenders and recommendations for the award of a contract shall not be disclosed to Tenderers or any other persons not officially concerned with such process until the award to the successful Tenderers has been announced. Any effort by a Tenderer to influence the Employer’s processing of Tender or award decisions may result in the rejection of his Tender.

# Clarification of Bids

### To assist in the examination, evaluation, and comparison of Tenders. the Employer may at his discretion, ask any Tenderer for clarification of his Tender, including breakdown of unit rates. The request for clarification and the response shall be in writing or by cable, but no change in the price or substance of the Tender shall be sought, offered, or permitted except as required to confirm the correction of arithmetic errors discovered by the Employer in the evaluation of the Tenders in accordance with Clause 26.

### Subject to sub-clause 24.1, no Tenderer shall contact the Employer on any matter relating to his Tender from the time of the Tender opening to the time the contract is awarded. If the Tenderer wishes to bring additional information to the notice of the Employer, he should do so in writing.

### Any effort by the Tenderer to influence the Employer in the Employer’s bid evaluation, bid comparison or contract award decisions may result in the rejection of the Tenderer’s bid.

# Examination of Tenders & Determination of Responsiveness

### During the detailed evaluation of “Technical Bids”, the Employer will determine whether each Tender (a) meets the eligibility criteria defined in Clause 3 and 4; (b) has been properly signed; (c) is accompanied by the required securities and (d) is substantially responsive to the requirements of the Tender documents. During the detailed evaluation of the “Financial Bid”, the responsiveness of the Tenders will be further determined with respect to the remaining Tender conditions, i.e., priced bill of quantities, technical specifications, and drawings.

### A substantially responsive "Financial Bid" is one which conforms to all the terms, conditions, and specifications of the Tender documents, without material deviation or reservation. A material deviation or reservation is one (a) which affects in any substantial way the scope, quality, or performance of the Works; (b) which limits in any substantial way, inconsistent with the Tender documents, the Employer's rights or the Tenderer's obligations under the Contract; or (c) whose rectification would affect unfairly the competitive position of other Tenderers presenting substantially responsive Tenders.

### If a "Financial Bid" is not substantially responsive, it may be rejected by the Employer, solely at the Employer’s discretion and may not subsequently be made responsive by correction or withdrawal of the non-conforming deviation or reservation.

# Correction of Errors

### "Financial Bids" determined to be substantially responsive will be checked by the Employer for any arithmetic errors. Errors will be corrected by the Employer as follows:

### where there is a discrepancy between the rates in figures and in words, the rate in words will govern; and

### where there is a discrepancy between the unit rate and the line-item total resulting from multiplying the unit rate by the quantity, the unit rate as quoted will govern.

### The amount stated in the "Financial Bid" will be corrected by the Employer in accordance with the above procedure and the Tender amount adjusted with the concurrence of the Tenderer in the following manner:

### If the Tender price increases as a result of these corrections, the amount as stated in the Tender will be the 'Tender Price' and the increase will be treated as rebate.

### If the Tender price decreases as a result of the corrections, the decreased amount will be treated as the 'Tender Price'

### Such adjusted Tender price shall be considered as binding upon the Tenderer. If the Tenderer does not accept the corrected amount, the Tender will be rejected, and the Tender security may be forfeited in accordance with Sub-Clause 15.6 (b).

# Evaluation and Comparison of Financial Bids

### The Employer will evaluate and compare only the Tenders determined to be substantially responsive in accordance with Sub-Clause 25.2.

### In evaluating the Tender, the Employer will determine for each Tender the evaluated Tender Price by adjusting the Tender Price as follows:

### making any correction for errors pursuant to Clause 26; or

### making   appropriate   adjustments   for   any   other	acceptable variations, deviations; and

### making	appropriate	adjustments	to	reflect	discounts	or	other	price modifications offered in accordance with Sub-Clause 22.6.

### The Employer reserves the right to accept or reject any variation or deviation. Variations and deviations and other factors, which are in excess of the requirements of the Tender documents or otherwise result in unsolicited benefits for the Employer shall not be taken into account in Tender evaluation.

### The estimated effect of the price adjustment conditions under Clause 13 of the Conditions of Contract, during the period of implementation of the Contract, will not be taken into account in Tender evaluation.

### If the Tender of the successful Tenderer is significantly different in relation to the Engineer's estimate of the cost of work to be performed under the contract, the Employer may require the Tenderer to produce detailed price analyses for any or all items of the Bill of Quantities, to demonstrate the internal consistency of those prices with the construction methods and schedule proposed. After evaluation of the price analyses, the Employer may require that the amount of the performance security set forth in Clause 31 be increased at the expense of the successful Tenderer to a level sufficient to protect the Employer against financial loss in the event of default of the successful Tenderer under the Contract.

### A Tender which contains several items in the Bill of Quantities which are unrealistically priced low and which cannot be substantiated satisfactorily by the Tenderer may be rejected as non-responsive.

    - AWARD OF CONTRACT

# Award Criteria

### Subject to Clause 30, the Employer will award the Contract to the Tenderer whose Tender has been determined to provide the best technical and financial benefits to the Employer as determined by the Employer’s Tender Committee.

# Employer's Right to Accept any Tender & to Reject any or all Tenders

### Notwithstanding Clause 27, the Employer reserves the right to accept or reject any Tender, and to cancel the Tender process and reject all Tenders, at any time prior to the award of Contract, without thereby incurring any liability to the affected Tenderer or Tenderers or any obligation to inform the affected Tenderer or Tenderers of the grounds for the Employer's action.

# Notification of Award and Signing of Agreement

### The Tenderer whose Tender has been accepted will be notified of the award by the Employer prior to expiration of the Tender validity period by cable, confirmed by registered letter. This letter (hereinafter and in the Conditions of Contract called the "Letter of Acceptance") will state the sum that the Employer will pay the Contractor in consideration of the execution, completion, maintenance of the Works and the remedying of any defects therein by the Contractor as prescribed by the Contract (hereinafter and in the Contract called the "Contract Price").

### The notification of award will constitute the formation of the Contract, subject only to the furnishing of a Performance Security in accordance with the provisions of Clause 31.

### The Agreement will incorporate all correspondences between the Employer and the successful Tenderer. It will be signed by the Employer and sent to the successful Tenderer, within 28 days following the notification of award along with the Letter of Acceptance. Within 21 days of receipt of the Agreement, the successful Tenderer will sign the Agreement and deliver it to the Employer.

### Upon furnishing by the successful Tenderer of the Performance Security, the Employer will promptly notify the other Tenderers that their Tenders have been unsuccessful.

# Performance Security

### Within 14 days of receipt of the Letter of Acceptance, the successful Tenderer shall deliver to the Employer a Performance Security in the form of Bank Guarantee in the form given in Section 5 for an amount as shown in Appendix to Tender.

### The Bank Guarantee for performance security shall be issued either (a) at the Tenderer's option, by a Nationalized/Scheduled Indian bank or (b) by a foreign bank located in India and acceptable to the Employer.

### Failure of the successful Tenderer to comply with the requirements of Sub-Clause 31.1 shall constitute sufficient grounds for cancellation of the award and forfeiture of the Tender Security.

# Advance Payment and Security

### The Employer will provide an Advance Payment on the Contract Price as stipulated in the Conditions of Contract, subject to maximum amount, as stated in the Appendix to Tender.

# Corrupt or Fraudulent Practices

### The Employer requires that tenderers/ suppliers/ contractors observe the highest standard of ethics during the procurement and execution of the Contract. In pursuance of this policy, the Employer:

### defines, for the purposes of this provision, the terms set forth below as follows:

### “corrupt practice” means the offering, giving, receiving or soliciting of anything of value to influence the action of a public official in the procurement process or in contract execution; and

### “fraudulent practice” means a misrepresentation of facts in order to influence a procurement process or the execution of a contract to the detriment of the Employer, and includes collusive practice among Tenderers (prior to or after tender submission) designed to establish tender prices at artificial non-competitive levels and to deprive the Employer of the benefits of free and open competition;

### will reject a proposal for award if it determines that the Tenderer recommended for award has engaged in corrupt or fraudulent practices in competing for the contract in question.

  - Anti-Corruption : Without prejudice to the generality of the foregoing provisions, each Party or the parties to a work order undertakes and warrants to the other party that neither it nor any member of its Affiliates, nor any agent, consultant or other intermediary acting on behalf of it or its Affiliates, shall, directly or indirectly, in relation to this Agreement or any Work Order created pursuant to it, give, promise or attempt to give, or approve or authorize the giving of, anything of value.

    - any employee, officer or director of or any person representing the other party or the other party to a work order or its Affiliates.

    - any other person, including without limitation any Public Official.

    - a political party or a labour union controlled by any Government or political party; or

    - A charitable or other organization, or an officer, director or employee thereof, or any person acting directly or indirectly on behalf of the same.

for the purpose of (1) securing any improper advantage for Contractor and its Affiliates or GPPL; (2) inducing or influencing that Public Official improperly to take any action or refrain from taking any action in order for either Party or a party to a Work Order to obtain or retain business, or to secure the direction of business to either, or (3) inducing or influencing that Public Official to use his/her influence with any Government or public international organization, or any or any department, agency or other instrumentality thereof, for any such purpose

Each Party or a party to a Work Order further warrants and undertakes to the other party that

- to the best of its knowledge, neither it nor any of its Affiliates, officers, directors, shareholders, employees, or agents or other intermediaries, or any other person acting directly or indirectly on its behalf, has carried out any of the actions described in above; and

- The persons described in (a), above, shall comply with the provisions of this clause.

Notwithstanding the foregoing provisions, as regards small value payments to a low level Public Official for the facilitation or expedition of routine tasks which that person must perform as part of his/her job, Contractor warrants and undertakes that it and its Affiliates, officers, directors, shareholders, employees, agents or other intermediaries or any other person acting directly or indirectly on its behalf, shall fully comply with the anti-corruption policy involving such payments, including without limitation cooperating with GPPL to eliminate such payments.

Contractor warrants and undertakes that all remuneration received from GPPL under this Agreement/Contract/Work Order or under a Purchase Order created pursuant to this Agreement is solely intended to compensate Contractor for the Work expressly provided under this Agreement, including without limitation Contractor’s related documented costs and expenses. Contractor warrants and undertakes that it is not receiving remuneration for any other purpose.

Contractor warrants and undertakes it shall maintain adequate records in order to be able to verify its compliance with the provisions of this Clause, and the other Party or the parties to a Work Order, a certified public accountant designated by the other Party/party shall be permitted to conduct an audit of such records, at the other  Party’s/party’s  reasonable  discretion,  in  case  of  any  bona-fide  dispute between the Parties/parties regarding such compliance, or in case of any investigation  by  or  allegation  from  any  applicable  public  authority  regarding potential violations of any relevant laws involving these matters. The Parties/parties shall cooperate in any such audit and otherwise in providing documentation relating to any such dispute or investigation.

Contractor warrants that all responses and related information it has given to GPPL’s regulatory-compliance questions prior to execution of this Agreement are and undertakes that answers to all such subsequent questions shall be, accurate and complete.

Each party shall save, indemnify, defend and hold harmless the other party and its Affiliates from all fines, penalties and all associated expenses arising out of or resulting from its violation of any of its obligations in this Clause.

APPENDIX to ITT

| Sr. No | Description | Clause Reference with respect to Section – I |
| --- | --- | --- |
| 1. | Name of the Employer is Gujarat Pipavav Port Ltd (GPPL) | [Cl. 1.1] |
| 2. | The Pre-Tender meeting & Site Visit will take place at Gujarat Pipavav Port Ltd Port Rampara-2, Via Rajula, District Amreli (Gujarat) Pipavav Port - 365560, India On XX August 2026 | [Cl. 6.1 & 8.3.1] |
| 3. | Tender validity – 120 days | [Cl. 14.1] |
| 4. | Tender Security –NIL | [Cl. 15.1] |
| 5. | Address of the Employer: Gujarat Pipavav Port Ltd Port Rampara-2, Via Rajula, District Amreli (Gujarat) Pipavav Port - 365560, India | [Cl. 18.3(a)] |
| 6. | Identification: Tender for “Refurbishment, Repair and Rehabilitation of Jetty-1 and Approach-1 & 2 at APM Terminals, Pipavav” - Tender reference No. (insert number) - Do not open before 17:00 Hrs XX August 2026 | [Cl. 18.3(b)] |
| 7. | The bid should be submitted latest by 13:00 hrs through Keelver and Hard Copy latest by 17:00 hrs on XX August 2026 at GPRO Service India Pvt. Ltd. 5th Floor, Godrej Two, Pirojshanagar, Vikhroli East, Mumbai - 400079, Maharashtra, INDIA T +91 (0) xxxx xxxxxx F +91 (0) xxxx xxxxxx | [Cl. 19.1(a)] |

SECTION 2

TENDER DATA

SECTION 2 – TENDER DATA

### The information to be filled in by the Bidder in the following pages will be used for purposes of Tender Evaluation (post qualification) as provided for in Clause 4 of the Instructions to Tenderers. This information will be incorporated in the Contract.

### Part-1: Technical Bid

### For Individual Tenderers (to be filled by each Member of Joint Venture)

### Constitution or legal status of Tenderer

## [Attach copy]

#### Place of registration	:	 Principal place of business	:

### Power of attorney of signatory of Tender

## [Attach]

### Form of Letter of Tender (on letter head of the bidding firm).

### Power of Attorney for Authorized Signatory

### Particulars of the Tenderer

### Update any information submitted during the Prequalification Stage.

### List of evidence of access to financial resources to meet the requirements: cash in hand, lines of credit, etc. Attach copies of support documents (Affidavit and Bank Certificate) certified by the banker (not more than 03-month-old).

### Name, address, and telephone, telex, and fax numbers of the Tenderers' bankers and authority from the Tenderer to seek references, if contacted by the Employer.

### Work commitments acquired since pre-qualification.

### Details regarding the involvement in any legal conflicts or termination by the Employer in past 3 years.

### Proposed key items of Contractor's Equipment’s and its availability for carrying out the Works. The Tenderer should list all the information requested below.

| Item of Equipment | Requirement |  |  |  | Present Location (from whom to be acquired) | Date of availability |
| --- | --- | --- | --- | --- | --- | --- |
|  | No. | Capacity | Owned/ Leased to be procured | Age/ Condition |  |  |

Tender evaluation criteria shall also be based on the type of equipment, numbers and condition of the equipment the bidder proposed for the project.

A site inspection of the equipment shall be carried out by the Employer before tender evaluation to assess the condition and availability of the proposed equipment.

### Site Organization Chart – This shall include the Name, Designation of the employees proposed for the work.

### Along with brief on staff in the form of below table, the CV’s shall detail the Qualifications and experience of proposed key personnel required for administration and execution of the Contract. Attach biographical data.

| Position | Name | Qualification | Year of Experience (General) | Years of experience in the proposed position | Current Commitment / Date of availability |
| --- | --- | --- | --- | --- | --- |
| Project Manager |  |  |  |  |  |
| Construction Manager |  |  |  |  |  |
| Site Engineers - Civil |  |  |  |  |  |
| Site Supervisor |  |  |  |  |  |
| Surveyor |  |  |  |  |  |
| Certified scaffolders |  |  |  |  |  |
| QA/QMS Manager & Engineer |  |  |  |  |  |
| HSE Manager & Engineer |  |  |  |  |  |
| ……………… |  |  |  |  |  |
| …………… |  |  |  |  |  |

### Proposed sub-contracts and firms involved. [Refer ITB Clause 4.2k]

| Sections of the works | Value of Sub- contract | Sub-contractor (Name & Address) | Experience in similar work |
| --- | --- | --- | --- |

  - Proposed work Method Statement - The method statement shall include the details for all the major construction activities. The Tenderer shall attach descriptions, drawings and charts as necessary to explain its method statement complying with the requirements of the Tender documents [Refer ITT Clause 4].

  - Programme / Work Schedule - This shall be detailed enough and shall include the narrative and productivity rates considered to demonstrate the Tenderers understanding that Time for Completion of the Works or Section(s) can be accomplished.

  - Histogram - Depicting the month wise deployment of Staff, Labour and Equipment.

  - Quality Assurance Programme.

  - HSE Assurance Programme - Tenderer shall submit safety records for last 5 years showing LTI and number of fatalities.

  - Risk Management Plan and Tools

  - Resource Allocation Plan – Bidder has to submit the deployment of Manpower, Material and Machineries programme.

  - Relevant Experience – Bidders has to submit the relevant experience of similar works executed in past.

  - All other additional information required to fulfill the requirements of Clause 4 of the  Instructions to Tenderers.

  - Undertaking that the Tender shall remain valid for the period specified in Clause 14.1 of these instructions

  - Signed and stamped copies of complete set of Tender documents issued to Tenderer including any or all addenda as listed in Clause 7.

  - Checklist for submission of Bids.

Part-B: Financial Bid

### Priced Bill of Quantities for items specified in Conditions of contract, Volume I of the Tender Document

### Evidence of access to financial resources to meet the requirements: cash in hand, lines of credit, etc. List them below and attach copies of support documents.

### Cash flows for the works.

### List of deviation to the Tender Conditions and corresponding savings which can be offered to the Employer, if proposed deviations are accepted by the Employer.

### Statement of compliance under the requirements of Sub Clause 3.2 of the instructions to Tenderers.

SAMPLE FORMAT FOR EVIDENCE OF ACCESS TO OR AVAILABILITY OF CREDIT FACILITIES

BANK CERTIFICATE

### This is to certify that M/s. 	is a reputed company with a good financial standing.

### If the contract for the work, namely 	is awarded to the above firm, we shall be able to provide overdraft/credit facilities to the extent of INR. 	___to meet their working capital requirements for executing the above contract during the contract period.

### (Signature)

### Name of Bank

### Senior Bank Manager

### Address of the Bank

AFFIDAVIT

### I. the undersigned, do hereby certify that all the statements made in the required attachments are true and correct.

### The undersigned also hereby certifies that neither our firm M/s ————————-—————

### —————————————————— have abandoned any work in any port marine terminal, or similar construction in India nor any contract awarded to us for such works have been rescinded, during last five years prior to the date of this bid.

### The undersigned hereby authorize(s) and request(s) any bank, person, firm or corporation to furnish pertinent information deemed necessary and requested by the Department to verify this statement or regarding my (our) competence and general reputation.

### The undersigned understand and agrees that further qualifying information may be requested and agrees to furnish any such information at the request of the Department/Project implementing agency.

### (Signed by an Authorized Officer of the Firm)

### Title of Officer

### Name of Firm

### Date